ESM-Tools Developer Workshop
7 August 2018, 9:00-11:00
Glaskasten, Building F

---
Agenda
News and announcements
State of development
Wish list for new features
Documentation (esm-usermanual)
Branching model and developer guideline
AOB
Next meetings

---
News and announcements
First release planned for:	4. September 2018
Merge branch ‘develop’ into ‘release’
Next code freeze:	17. August – 4. September 2018
No merge requests accepted for develop and release branches
Updating the esm-usermanual, Wiki (GitLab)
Testing of ‘develop’ branch
Testing volunteers
AWI-CM 1.1 [ Nadine ], AWI-CM 2 [ Dima? ], AWI-CM 3 [ Jan Streffing ]
PISM, iterative coupling [ Paul, Sebastian ]
MPIESM [ Christian Stepanek ]
Which (wip) features go into next release? Merge requests for ‘develop’
Share your new feature developments with the esm-tools community
Develop new features on an up-to-date branch → avoid merge conflicts

---
State of development
PISM	(wip)
OIFS	(wip)
Updated example runscripts for AWI-CM
Postprocessing (AWI-CM)	(wip)
Easier branching off	(wip)
fesom.clock restart file
Automatic tests	(wip)
Copy esm-tools to scripts-folder
Copy logs back
Recom and Fesom-Recom support	(wip)
DKRZ Mistral: compute/compute2 Bugfix
Jülich (JUWELS) support	(wip)
HLRN support	(wip?)
User-defined functions	(wip)
General bugfixes

---
Wish list for new features
Esm-runscripts
(awicm-CMIP6: esm removes fesom restart files after renaming experiment directory) → Very nice to have
Iterative coupling with standalone models
Esm-master
Clarify state of AWICM test
PISM: getting and compiling
Get around esm-environment
Esm-usermanual
Path to pool of restart files Ollie/Mistral (if available)

---
Documentation
esm-tools project on GitLab
https://gitlab.dkrz.de/esm-tools/esm-usermanual
Pdf-File:
https://gitlab.dkrz.de/esm-tools/esm-usermanual/blob/master/esm_usermanual.pdf
Feedback for next release:
Missing chapters?
Missing examples?
Typos, misleading paragraphs, bugs in examples, …?
GitLab Wiki

---
Branching model and developer guideline
Branching model
‘release’	→ stable release (new release every three months)
‘develop’	→ testing
Feature branches → develop new feature
Bugfixes are done at any time
Development workflow for new features and bugfixes
Create new issue on GitLab describing the new feature/bug
Create merge request (with WIP status)
Checkout feature branch and code new feature
Test your new feature
Commit and pull changes to remote branch (develop)
Describe your code changes in the merge request (on GitLab), so other developer can comment your solution before merging it
Remove WIP status of merge request (GitLab)
Automatic testing after accepting merge request (wip)

---
AOB
esm-master: Model licences
Note in the user-manual, source code (readme)
GitLab usage? Any questions, problems, best practices?
Internship for the development of a graphical user interface (Python Tkinter)?

---
Next meeting
4. September 2018, 9:00-11:00, Glaskasten, Building F
2. October 2018 (bridge day),	→ 9. October 2018
6. November 2018
4. December 2018 (→ Second release)
1. January 2019 (holiday)	→ 8. January 2019